## Slide 1: Integration Test Reports for ArcLight Automation
Prepared By: Michael Wolff
February 29, 2016
Revision: 03

## Slide 2: Revision History
Date | Version | Summary
8/31/2015 | 01 | Initial Check-in. Integration Test Report for Milestone #5 – Map Test Use Case Automation.
1/18/2016 | 02 | Test Report for Milestone #8 - AL1 4.3 selected status Use Case Enhancements Automation
2/29/2016 | 03 | Test Report for Milestone #11-Reda and unified architecture Enhancements Automation

## Slide 3: Overview
This Integration Test Report contains summary reports documenting the completion of Interim Milestones (specifically, #5, #8, and #11) relating to completed functionality as called out in the Statement of Work between ViaSat and Contractor for ArcLight Automation.

## Slide 4: Integration Test Report MS-11 (2/29/2016)
Identification
  Milestone #11
    Integration Test Report for ReDa and unified architecture Enhancements Automation
Completion
  Feb 29, 2016
Software
  Files archived to Perforce, Change-list #1118977
Documentation
  Perforce Change-list #1119172
  updated to as-built
  SDD
  User Manual
  Bug List Status
Enhancements & Impacts
  ReDa webpages
  Test Utilities Menu
Features Demonstrated
  GUI Controlled
    Accessible from main menu
  Configuration
    Database updated with terminal name to provide in use status
  Test Launch/Execution
    running/complete status added to GroupInfo for “instant” status
    StationName set to “terminal_<#>” or terminal_<#>_MAP”
  Test Utilities
    Test Report utility for generating map bundle test report.
  ReDa (Test Results)
    ReDa status screen reflects status of StationName
    Upload single zip file through Reda Results
    Report screens available, but test scripts not fully instrumented with ReDa test status calls

## Slide 5: Integration Test Report MS-8 (1/18/2016)
Identification
  Milestone #8
    Integration Test Report for AL1 4.3 selected status Use Case Enhancements Automation
Completion
  Jan 18, 2016
Software
  Files archived to Perforce, Change-list #1096875
Documentation
  Perforce Change-list #1096725
  updated to as-built
  SSDD
  SDD
  User Manual
  Bug List Status
Enhancements & Impacts
  Syslog post-processing
  Map Bundle testing support
Features Demonstrated
  GUI Controlled
  Configuration
    NMS, Terminal , RTNMS
  Test Launch/Execution
    NMSPM/Terminal Collection
      Start
      Stop
    NMS VMT Commands
    Supports multiple Group execution from single click
  Test Results
    Upload through Web GUI Interface
    CSV format of Terminal and NMSPM VMT status periodic samples
      Export Screen for custom time periods
    NMSPM RL/FL Charts in .png files
    RTNMS & Terminal Syslog files
      Post Processed into CSV representing “trigger” events
  Supports
    VMBR
    MBR-4020
    NMSPM through NMS
    Multiple Versions
  Used for 4.2 and 4.3 test results
    NLG, BRL, CRL, etc.
  VMs & Groups pre-configured for all lab Terminal VLANs

## Slide 6: Integration Test Report MS-5 (8/31/2015)
Identification
  Milestone #5
    Integration Test Report for Map Test Use Case Automation
Completion
  August 31, 2015
Software
  Files archived to Perforce, Change-list #103974
Documentation
  Perforce Change-list #1039862
  updated to as-built
  SSDD
  SDD
  MS-Project
  Bug List Status
Features Demonstrated
  GUI Controlled
  Dedicated Hub (FL-only)
  Configuration
    Accepts zipfile and generates all Coordinates, kml, md5 extracted files
  Test Launch/Execution
    Terminal Upload
    Trickle
    FL Lock
    Precedence
    Supports multiple Group (Beam, Bundle) execution from single click
  Test Results
    Pdf, .png screenshots, results test file
    Upload through Web GUI Interface
    Nearly one-to-one mapping to Excel test report Excel template (by hand)
  Supports
    signed/unsigned
    VMBR
    MBR-4020
  Used to fully test Map Bundle v109.1
    (manual preparation of Excel Test Report)